Business Requirements Document (BRD)

Telecom Customer Churn Analysis Project

1. Executive Summary

| Aspect | Details |
| --- | --- |
| Project Name | Telecom Customer Churn Analysis & Retention Strategy |
| Business Case | Reduce customer churn rate by 5% annually |
| Expected Benefits | $500K annual savings, 10% customer satisfaction improvement |
| Project Duration | 2 Months |

2. Business Problem Statement

ABC Telecom is losing 2,000+ customers monthly. Current churn rate is 26.5%. This results in:

- Annual revenue loss: ~$1.5M

- Customer acquisition costs increasing

- Brand reputation declining

Key Questions:

- Why are customers leaving?

- Which customer segments are at high risk?

- What retention strategies can reduce churn?

3. Project Scope

In Scope:

- Data analysis of 7,043 customer records

- Churn rate analysis by key segments

- Customer risk scoring

- Retention recommendations

- Interactive Power BI dashboard

Out of Scope:

- Predictive ML model (Phase 2)

- Real-time churn monitoring (Phase 3)

- Integration with CRM system (Phase 2)

4. Stakeholder Analysis

| Stakeholder | Role | Interest | Pain Point |
| --- | --- | --- | --- |
| CEO | Strategic decisions | High | Revenue loss |
| VP of Sales | Revenue targets | High | Customer loss |
| Marketing Head | Campaign ROI | High | Costly acquisition |
| Customer Service | Service quality | Medium | Complaints |
| IT Team | System support | Low | Data access |

5. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR1 | Dashboard with churn rate by segment | High |
| FR2 | Customer risk score identification | High |
| FR3 | Retention campaign recommendations | High |
| FR4 | Churn drivers analysis | High |
| FR5 | Data export capability | Medium |

6. Non-Functional Requirements

| ID | Requirement | Metric |
| --- | --- | --- |
| NFR1 | Dashboard load time | < 3 seconds |
| NFR2 | Data accuracy | > 99% |
| NFR3 | User friendly | 1 hour training |

7. Success Criteria

| Metric | Current | Target | KPI |
| --- | --- | --- | --- |
| Churn Rate | 26.54% | 21.54% | 5% reduction |
| Customer Satisfaction | 65% | 75% | 10% increase |
| Revenue | $1.5M loss | $1M loss | $500K savings |
| Report Generation | 5 days | 5 minutes | 99% faster |